**Sprint Planning Meeting 2**

Date: 9th December 2016

Time: 2.00pm

Duration: ½ hour discussion, 1 ½ hour testing.

Developer team (Tester team): Lai Fook Siang, Chew Mon Hian, Loh Wei Xing, Lim Kuan Sing

Purpose:

To achieve the customer feedback which given by last sprint planning meeting, and demonstrate the functions with validations to customer.

|  |  |  |  |
| --- | --- | --- | --- |
| Function | Input field | Status | Satisfied/Unsatisfied |
| Login | Sponsorship user name | Tested | Satisfied |
|  | Student ID | Tested | Satisfied |
|  | Sponsorship password | Tested | Unsatisfied |
|  | Student password | Tested | Unsatisfied |
| Registration(Sponsorship) | Full company name | Tested | Satisfied |
|  | Company type | Tested | Unsatisfied |
|  | Company email | Tested | Satisfied |
| Registration (Student) | Full student name | Tested | Satisfied |
|  | Student ID | Tested | Satisfied |
|  | Programme Name | Tested | Satisfied |

**Customer feedback**

1. Customer unsatisfied with sponsorship and student password field is because the validation is not strong enough, must only key in more than 8 characters included alphanumeric.
2. Customer unsatisfied with the company type input because developer put the field as an input type, it should be code as either radio buttons or dropdown boxes to let user choose the type.

|  |  |  |
| --- | --- | --- |
| Function | Status | Satisfied/Unsatisfied |
| QR Code scanner on web | Tested | Satisfied |
| Add points for student hunted the QR code during the event. | Tested | Satisfied |

**Remarks:** This is the additional request from customer to testing the QR code and add points function because customer wants to make sure the scanner can be works with testing a couple times.