# **Sprint Planning Meeting 3 (Final)**

## Time box

* 6 hours for 3 weeks sprint

## Attendees

* Lai Fook Siang
* Chew Mon Hian
* Loh Wei Xing
* Lim Kuan Sing

## Sprint Planning Report (To-Do-List)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Estimate point** | **Priority** | **Current State** | **Requested By** |
| Add sponsorship record | 1 | Urgent | Done | Loh Wei Xing |
| Add student record | 1 | Urgent | Done | Loh Wei Xing |
| Retrieve sponsor’s data | 1 | - | Done | Lai Fook Siang |
| Student registration | 2 | Urgent | Done | Loh Wei Xing |
| Sponsorship registration | 2 | Urgent | Done | Loh Wei Xing |
| Export data | 1 | - | In progress | Chew Mon Hian |
| Display the event schedule | 1 | Urgent | Done | Lim Kuan Sing |
| Login function | 1 | - | In progress | Loh Wei Xing |
| Retrieve sponsor and student record | 1 | Urgent | Done | Chew Mon Hian |
| Add points | 1 | - | Done | Lai Fook Siang |
| QR Code scanner works in webpage | 1 | - | Done | Lai Fook Siang |
| Retrieve games | 1 | Urgent | Done | Lim Kuan Sing |
| Display event remaining date and time | 1 | Urgent | Done | Lim Kuan Sing |
| Navigation bar working | 1 | - | Done | Lim Kuan Sing |
| All input fields with validation | 2 | Urgent | In progress | Lai Fook Siang, Lim Kuan Sing, Loh Wei Xing, Chew Mon Hian |

Remarks for developers:

The validation for input fields, must be very detailed and specified.

1. Registration
   * Student name field: must be alphabet and no numeric
   * Username: Input with alphanumeric.
   * Password (Student and sponsorship): must be more than 8 characters with alphanumeric input.
   * Student ID: only 10 characters with alphanumeric
   * Sponsorship company name: must be alphabet and no numeric
   * Contact number: only numeric input.
2. Login
   * Password field: must be encrypted and not let user to see the password input.
   * Red color warning to shown as error message when user type wrong password or wrong username.