# **Sprint Review Meeting – Sprint 1**

## Purpose

* The purpose of sprint review meeting for current state/sprint is to engage with the audience by demonstrate some of the function of the system and also collect useful feedback from the audience.
* For this sprint, the review meeting allow to show up to the entire system with all simple function that let audience have the simple concept about our system and the project will be divided into 3 sprints which is 2 weeks per sprint.

## Goal

* One of the goal for this review meeting is to have better engage and communicate with the audience by providing demonstrate and Q&A section during the meeting.
* Another goal for this review meeting is to make sure that the requirements and user stories are fulfilling correctly so that it will indirectly increase the user satisfaction.
* Third goal for this review meeting will be the scrum team able to enhance the requirements and user stories after received all the useful feedback from the audience after the meeting.

## User Stories (Review Meeting)

|  |  |  |
| --- | --- | --- |
| **User Stories** | **Status** | **Satisfied/Not satisfied** |
| View data | Started | Pending |
| Export data | Not Started | - |
| Retrieve sponsor record | Started | Not satisfied |
| Retrieve student record | Started | Not satisfied |
| Add point | Started | Not satisfied |
| QR code scanner on web | Finished | Satisfied |
| Login function | Started | Not satisfied |
| Register student record | Started | Not satisfied |
| Retrieve event remaining date time | Finished | Satisfied |
| Retrieve event schedule | Started | Not satisfied |
| Retrieve sponsorship detail | Started | Not satisfied |
| Navigation bar | Finished | Satisfied |

Some of our user story are done and satisfied because the function is no need validation but most of the user story are just started and those function is just simple run and don’t have any validation so it can’t meet the user requirement. Lastly we also have some user story is haven’t start because we need base on some function finished the function just can start coding. So our next sprint is need to add in validation to those function that in our user story and start user story that haven’t start in this sprint.